# Worldwide Planning Intelligence (WPI)

White Paper  ·  v1.0.9  ·  Arsenii Samoilov  ·  August 2026

# Summary

I built Worldwide Planning Intelligence as a planning and risk platform on personal hardware. This paper covers what I built, how I tested it, and what I found. The goal is to give another TPM enough detail to reproduce the approach.

# The Problem

When headcount doubles in a year, the planning stack built for a smaller org stops working. Risk ends up in spreadsheets. Dependencies get tracked by hand. Each program ends up with its own version of the plan, and the TPM spends time maintaining the register instead of running the program. I built WPI to see whether one system could close that gap.

# What Was Built

Tiered risk register (P0–P3) with ownership and mitigation tracking.
Guided intake that turns plain-language answers into a scored risk record.
Dependency log for capital, resource, and cross-program linkages.
Executive weekly report in pyramid format.
Benchmark runner that scores multiple local models on the same triage prompt.
RAG layer that pulls historical risk decisions into triage prompts.

Stack: Python, Streamlit, Ollama for local inference, with optional OpenAI or Anthropic fallback.

# How to Reproduce the Benchmark

1. Build a register of 50–100 risks across tiers and categories.
2. Write one system prompt for triage: role, output format, required fields.
3. Define a rubric. Score tier accuracy, field completeness, mitigation quality, and response quality.
4. Run every risk through each model. Record elapsed time and rubric score per call.
5. Compare accuracy against latency. Pick the model that clears your accuracy floor at acceptable speed.

I ran 82 risks across five local models, sequential calls with cooldown between models for thermal management.

# Benchmark Results

Five local models, 82 risks each:

Llama 3.1 8B:     76% rubric score  ·  7.5 sec/call
Gemma 3 27B:      73% rubric score  ·  46.7 sec/call
Mistral Small 24B: 66% rubric score  ·  26.2 sec/call
Qwen 2.5 32B:     56% rubric score  ·  38.6 sec/call
DeepSeek R1 32B:  58% rubric score  ·  107.7 sec/call (partial run)

I would pick Llama 3.1 for production triage on local hardware. It had the best balance of accuracy and speed in my run.

# Local vs. Cloud

Cloud API (Claude Sonnet): about $0.009 per triage call, roughly $90/year at weekly volume across a full register.
Local LLM (Llama 3.1): $0 per call on hardware I already owned.

Cost matters, but privacy mattered more in my case. Every cloud call sends program data off-premises. For companies with OEM commitments, capital milestones, or competitive IP, local inference is a governance call.

# Key Findings

Smaller 8B models beat larger 32B models on speed-adjusted triage quality.
RAG with historical decisions improved grounding in manual review.
Guided intake cut risk creation from about 15 minutes to about 3 in testing.
One register with tier filtering replaced three separate tracking documents in the workflow.

This is not a hosted product. If you want to walk through the setup, reach out at arsenii.com/contact.